Quality Assurance (Manual + Automation)

Enterprise Requirement Analysis Assignment

Project Title:

Online Book Store Enterprise Platform

Version: 1.0

Document Owner: 10 Pearls Quality Assurance Department

Prepared By: Ali Raza

Classification: Internal

Date: 7/24/2026

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 7/24/2026 | Ali Raza | Initial Requirement Analysis |

Contents

1. Executive Summary	5

2. Business Objective	5

3. Project Scope	5

4. Stakeholders	6

5. Business Process Overview	6

6. Functional Requirements	7

FR-001 User Registration	7

FR-002 User Authentication	7

FR-003 Browse Book Catalog	8

FR-004 Advanced Search	8

FR-005 Book Details	9

FR-007 Checkout	10

FR-008 Payment Processing	10

FR-009 Order Confirmation	10

FR-010 Account Management	11

7. Non-Functional Requirements	11

Performance	11

Availability	11

Scalability	11

Security	11

Reliability	12

Compatibility	12

8. User Stories	13

9. Sprint Planning Submission	14

10. Acceptance Criteria (Gherkin)	17

Feature: User Registration	17

Feature: User Authentication	18

Feature: Search Books	18

Feature: View Book Details	19

Feature: Shopping Cart	19

Feature: Checkout	20

Feature: Order History	20

11. Business Rules	21

12. Risks and Constraints	21

13. Future Enhancements	21

14. Conclusion	22

# 1. Executive Summary

The Online Book Store Enterprise Platform is a cloud-based e-commerce solution designed to provide customers with a secure, scalable, and seamless online shopping experience for purchasing books. The platform supports multiple user roles, secure payment processing, efficient order management, and high system availability.

This document defines the business expectations, functional requirements, quality attributes, user stories, and acceptance criteria required for successful software development and quality assurance activities.

The objective is to establish a single source of truth for development, testing, and stakeholder communication.

# 2. Business Objective

The Online Book Store aims to become a highly reliable digital marketplace capable of serving millions of customers globally while maintaining high availability, security, and performance.

The primary business objectives are:

- Increase online book sales.

- Deliver an intuitive shopping experience.

- Reduce manual order processing.

- Enable secure online transactions.

- Improve customer retention.

- Maintain regulatory compliance.

- Support future business growth and international expansion.

# 3. Project Scope

In Scope

The system shall provide:

- User Registration

- User Authentication

- Customer Profile Management

- Book Catalog Management

- Advanced Search

- Shopping Cart

- Secure Checkout

- Payment Processing

- Order Confirmation

- Order History

- Inventory Availability

- Email Notifications

Out of Scope

The following features are excluded from Phase 1:

- Book Rentals

- Subscription Memberships

- Audiobook Streaming

- Vendor Portal

- Warehouse Management

- AI Recommendation Engine

# 4. Stakeholders

| Stakeholder | Responsibility |
| --- | --- |
| Business Owner | Defines business vision |
| Product Manager | Prioritizes product backlog |
| Project Manager | Oversees project delivery |
| Software Architect | Designs system architecture |
| Development Team | Implements features |
| QA Team | Validates software quality |
| DevOps Team | Deployment & Infrastructure |
| Customer Support | Handles customer issues |
| End Customers | Purchase books |

# 5. Business Process Overview

Customer Journey

- Customer visits the website.

- Customer browses available books.

- Customer searches books using filters.

- Customer views detailed product information.

- Customer adds books to cart.

- Customer reviews shopping cart.

- Customer proceeds to checkout.

- Customer enters shipping details.

- Customer completes payment.

- System validates payment.

- Order is generated.

- Confirmation email is sent.

- Customer tracks order status.

# 6. Functional Requirements

## FR-001 User Registration

Description

The system shall allow new users to create an account.

Inputs

- Full Name

- Email Address

- Password

- Confirm Password

Business Rules

- Email must be unique.

- Password must satisfy complexity requirements.

- Email verification is mandatory.

Expected Result

Customer account is successfully created.

## FR-002 User Authentication

Description

The system shall authenticate registered users.

Inputs

- Email

- Password

Expected Result

Authorized users shall access their dashboard.

## FR-003 Browse Book Catalog

The system shall display books categorized by:

- Genre

- Author

- Publisher

- Best Sellers

- New Arrivals

- Featured Books

Each listing shall display:

- Cover Image

- Title

- Author

- Price

- Rating

- Stock Status

## FR-004 Advanced Search

The system shall support searching by:

- Book Title

- Author

- ISBN

- Publisher

- Category

- Language

- Price Range

The system shall support sorting by:

- Price

- Rating

- Popularity

- Release Date

## FR-005 Book Details

The system shall display:

- Title

- Author

- ISBN

- Publisher

- Publication Date

- Description

- Customer Reviews

- Ratings

- Price

- Discount

- Stock Availability

FR-006 Shopping Cart

The customer shall be able to:

- Add books

- Remove books

- Update quantity

- Save items for later

The cart shall automatically calculate:

- Subtotal

- Tax

- Shipping

- Total Amount

## FR-007 Checkout

The system shall allow customers to:

- Select shipping address

- Choose delivery method

- Select payment option

- Apply coupon codes

- Review order

- Confirm purchase

## FR-008 Payment Processing

The platform shall integrate with secure payment gateways.

Supported methods include:

- Credit Card

- Debit Card

- Online Banking

- Digital Wallets

All transactions shall be encrypted.

## FR-009 Order Confirmation

Following successful payment, the system shall:

- Generate Order ID

- Generate Invoice

- Send Email Confirmation

- Update Inventory

- Record Transaction History

## FR-010 Account Management

Customers shall be able to:

- Update Profile

- Change Password

- Manage Addresses

- View Orders

- Download Invoices

# 7. Non-Functional Requirements

## Performance

- Page response time shall not exceed 2 seconds under normal operating conditions.

- Search operations shall complete within 1.5 seconds.

- Checkout shall complete within 5 seconds.

## Availability

- System availability shall be 99.95% annually.

- Planned maintenance shall occur during predefined maintenance windows.

## Scalability

The application shall support:

- 100,000+ concurrent users

- Horizontal scaling

- Cloud deployment

without service interruption.

## Security

The platform shall comply with industry security standards.

Requirements include:

- HTTPS/TLS encryption

- Password hashing

- Multi-factor authentication support

- Secure session management

- Role-Based Access Control (RBAC)

- Protection against SQL Injection

- Protection against Cross-Site Scripting (XSS)

- Protection against Cross-Site Request Forgery (CSRF)

## Reliability

- Automatic recovery from application failures.

- Transaction rollback for unsuccessful payments.

- Daily automated backups.

## Compatibility

Supported browsers include:

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

- Safari

Supported devices:

- Desktop

- Tablet

- Mobile

# 8. User Stories

US-001

As a customer,

I want to register an account,

so that I can purchase books and track my orders.

US-002

As a customer,

I want to search books using multiple filters,

so that I can quickly find relevant books.

US-003

As a customer,

I want to view detailed product information,

so that I can make informed purchasing decisions.

US-004

As a customer,

I want to securely complete online payments,

so that my purchases are processed safely.

US-005

As a customer,

I want to manage my account information,

so that my profile remains updated.

US-006

As a customer,

I want to review my previous orders,

so that I can reorder or track purchases.

# 9. Sprint Planning Submission

Sprint Planning Overview

The Online Book Store project will follow an Agile Scrum methodology. Development work is divided into multiple sprints, each delivering a set of related features. At the end of every sprint, completed functionality will undergo QA testing and stakeholder review before moving to the next sprint.

Sprint Schedule

| Sprint | Duration | Sprint Goal | User Stories | Priority | Story Points |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | 2 Weeks | User Account Management | US-001, US-002 | High | 13 |
| Sprint 2 | 2 Weeks | Book Discovery | US-003 | High | 18 |
| Sprint 3 | 2 Weeks | Shopping Cart | US-004 | High | 20 |
| Sprint 4 | 2 Weeks | Checkout & Payment | US-005 | High | 21 |
| Sprint 5 | 2 Weeks | Customer Account & Order History | US-006 | Medium | 13 |

Sprint 1 – User Account Management

Goal

Provide secure user registration and login functionality.

Sprint Backlog

- User Registration

- Email Validation

- Password Encryption

- User Login

- Forgot Password

Expected Deliverables

- Customers can register.

- Customers can log in.

- Invalid login attempts are handled securely.

Sprint 2 – Book Discovery

Goal

Allow customers to browse and search books.

Sprint Backlog

- Browse Catalog

- Search Books

- Filter by Category

- Sort Results

- View Book Details

Expected Deliverables

- Books are searchable.

- Filters function correctly.

- Book details display successfully.

Sprint 3 – Shopping Cart

Goal

Enable customers to manage purchases.

Sprint Backlog

- Add Book to Cart

- Remove Book

- Update Quantity

- Cart Price Calculation

Expected Deliverables

- Shopping cart updates correctly.

- Price calculations are accurate.

Sprint 4 – Checkout & Payment

Goal

Allow customers to complete secure purchases.

Sprint Backlog

- Checkout

- Shipping Address

- Payment Gateway

- Order Confirmation

- Email Notification

Expected Deliverables

- Payment is successful.

- Order is created.

- Confirmation email is generated.

Sprint 5 – Customer Account Management

Goal

Improve customer experience after purchase.

Sprint Backlog

- Profile Management

- Password Change

- Order History

- Download Invoice

- Security Improvements

Expected Deliverables

- Customer profile updates successfully.

- Previous orders are available.

- Invoices can be downloaded.

# 10. Acceptance Criteria (Gherkin)

## Feature: User Registration

Background:

Given the customer is accessing the Online Book Store website

And the customer does not already have an account

Scenario: Register a New Account

Given the customer is on the Registration page

When the customer enters a valid full name

And enters a unique email address

And creates a valid password

And clicks the Register button

Then the customer account should be created successfully

And a verification email should be sent

And a success message should be displayed

## Feature: User Authentication

Background :

Given the customer has already registered an account

Scenario: Successful Login

Given the customer is on the Login page

When the customer enters a valid email address

And enters the correct password

And clicks the Login button

Then the customer should be authenticated successfully

And the customer should be redirected to the Dashboard

And a welcome message should be displayed

## Feature: Search Books

Background:

Given the Online Book Store contains books in the catalog

Scenario: Search Book by Title

Given the customer is on the Home page

When the customer enters a valid book title

And clicks the Search button

Then matching books should be displayed

And each result should display the title, author, price, and availability

## Feature: View Book Details

Background

Given books are available in the catalog

Scenario: View Book Information

Given the customer selects a book

When the customer clicks on the selected book

Then complete book details should be displayed

And the customer should see the description

And the customer should see the author

And the customer should see the ISBN

And the customer should see pricing information

## Feature: Shopping Cart

Background

Given the customer is logged into the Online Book Store

Scenario: Add Book to Shopping Cart

Given the customer is viewing a book

When the customer clicks the Add to Cart button

Then the selected book should be added to the shopping cart

And the shopping cart count should increase

And a confirmation message should be displayed

## Feature: Checkout

Background

Given the shopping cart contains one or more books

Scenario: Complete Purchase

Given the customer proceeds to check out

When the customer enters a valid shipping address

And selects a payment method

And confirms the payment

Then the order should be created successfully

And an Order ID should be generated

And a confirmation email should be sent

## Feature: Order History

Background

Given the customer is authenticated

Scenario: View Previous Orders

Given the customer opens the Order History page

When the page loads successfully

Then all completed orders should be displayed

And each order should display the Order ID

And the purchase date

And the total amount

And the order status

# 11. Business Rules

- Every registered email address must be unique.

- Orders cannot be placed with an empty shopping cart.

- Payment authorization must succeed before order creation.

- Inventory shall be updated immediately after successful purchase.

- Customers may cancel an order only before shipment.

- Product pricing shall include applicable taxes based on the customer's region.

# 12. Risks and Constraints

Risks

- Third-party payment gateway downtime.

- High traffic during promotional campaigns.

- Inventory synchronization delays.

- Cybersecurity threats.

Constraints

- Internet connectivity is required.

- Dependence on external payment providers.

- Compliance with data protection regulations.

# 13. Future Enhancements

- AI-powered book recommendations.

- Wishlist functionality.

- Loyalty rewards program.

- Multi-language support.

- Multi-currency support.

- Live customer support chat.

- Subscription-based memberships.

- Personalized promotions using machine learning.

# 14. Conclusion

This Software Requirements Specification defines the business objectives, system capabilities, quality requirements, and customer interactions for the Enterprise Online Book Store Platform. The documented requirements establish a comprehensive baseline for software development, quality assurance, user acceptance testing, and future product enhancements. Adherence to these requirements will ensure the delivery of a secure, scalable, maintainable, and customer-centric enterprise solution that aligns with international software engineering and quality assurance best practices.